Work Breakdown Structure

* **Project Management Activities**
  + **Process Documentation Activities**
    - **Setup Communication Channel**
      * State: Done
      * Priority: High
      * Assignee: Marvin Müller
      * Planned For: 07.07.2023
      * Completion Date: 07.07.2023
      * Comment: WhatsApp Group set up
    - **Setup Documentation Channel**
      * State: Done
      * Priority: High
      * Assignee: Marvin Müller
      * Planned For: CW31
      * Completion Date: 04.08.2023
      * Comment: Google Drive folder set up, following documents provided: Vision, Project Plan, Requirement Specification, Test Spec Report, Work Breakdown Structure / Kanban, Meeting Minutes
  + **Work Planning Activities**
    - **Review Meeting with Team Members**
      * State: Open
      * Priority: High
      * Assignee:
      * Planned For:
      * Completion Date:
      * Comment:
* **Development Activities**
  + **Mechanical Development Activities**
    - **Identify Mechanical Components**
      * State: Open
      * Priority: High
      * Assignee:
      * Planned For:
      * Completion Date:
      * Comment:
    - **Order Mechanical Components**
      * State: Open
      * Priority: High
      * Assignee:
      * Planned For:
      * Completion Date:
      * Comment:
    - **Assemble Mechanical Components**
      * State: Open
      * Priority: High
      * Assignee:
      * Planned For:
      * Completion Date:
      * Comment:
  + **Electrical Development Activities**
    - **Provide Power Supply**
      * State: Open
      * Priority: High
      * Assignee:
      * Planned For:
      * Completion Date:
      * Comment:
    - **Create AGV**
      * State: Open
      * Priority: Low
      * Assignee:
      * Planned For:
      * Completion Date:
      * Comment:
* **Test Activities**
  + **Mechanical Test Activities**
    - **Nutcracking Tests**
      * State: Open
      * Priority: High
      * Assignee:
      * Planned For:
      * Completion Date:
      * Comment:
    - **Nutshell Removal Tests**
      * State: Open
      * Priority: High
      * Assignee:
      * Planned For:
      * Completion Date:
      * Comment:
  + **Electrical Test Activities**
    - **Power Supply Test**
      * State: Open
      * Priority: High
      * Assignee:
      * Planned For:
      * Completion Date:
      * Comment:
    - **AGV Test**
      * State: Open
      * Priority: Low
      * Assignee:
      * Planned For:
      * Completion Date:
      * Comment: